 Database and Large Data Repositories (504)

Project 2

Under Guidance of Professor Weiyi Meng.

Objective of Project : To use Oracle's PL/SQL to create an application to support typical student registration tasks in a university.

Group Members:
1. Manjushree Raghwani
2. Aarti Wagh
3. Alexandria Lee-Robinson

The honesty statement: “We have done this assignment completely on our own. We have not copied it, nor have we given our solution to anyone else. We understand that if we are involved in plagiarism or cheating we will have to sign an official form that we have cheated and that this form will be stored in our official university records. We also understand that we will receive a grade of 0 for the involved assignment and our grades will be reduced by one level (e.g., from A to A- or from B+ to B) for our first offense, and that we will receive a grade of “F” for the course for any additional offense of any kind.”

What was planned for Project:
In the beginning, we thought to start with the report by outlining what each member would contribute for the overall project. Then, we planned to tackle the assignments in chunks. This was mainly due to SQL being a rather new program for us. Jointly, we sought to finish questions 1-3 by October 21at, and 1 question for each preceding week until the due date. We planned to schedule a time slot a few days before the deadline just to get it out of the way. After finishing half of the questions, we thought it would be a good goal for us to start to build the team report.

Throughout the implementation of the project, we stayed close to the original plan. The coding part was challenging, so we spent more time on it than we originally thought. The team report had to wait until most of the challenging codes were fixed. We still managed to finish up the tasks before the deadline, and our demo was scheduled on the day of the deadline.

Meeting Scheduled data and work done:

Sr. no	Date of Meeting	Task Completed
1	21-Oct-2022	Worked on question number 1 and 2 for generating logs and wrote a procedure to use the show tables.
2	22-Oct-2022	Mutually worked on question number 3 for creating package to enroll a student into a class
3	25-Oct-2022	Collaboratively worked on question number 4 for creating the procedure to drop a student from class and faced challenges for writing query for point 4.d
4	28-Oct-2022	Documentation preparation and appointment scheduled with professor
5	30-Oct-2022	Documentation Finalization and trial run of demo

Task done by Group Members :

Name of Group Member	Task Done
Manjushree Raghwani	She completed the SQL/PL procedures/triggers. She created a .txt file to store comments and code.
Aarti Wagh	She wrote procedures and initiated the Project’s Documentation. She initiated the Team Report.
Alexandria Lee-Robinson	She finished the procedures . She typed the Documentation.

Entire PL/SQL code:
Please refer to the attached .txt file.